Sprint 4 Review

November 20, 2025 – December 3 2025

Lord of the Strings

Aylin Doğan 221101058

Emir Yücedağ 221101077

Kerem Kazandır 221101007

Zeynep Yağmur Bozdağ 221101078

## Overview
This sprint focused on Verification, Validation, and Dynamic Design. The primary goal was to transition from static structural design to dynamic behavioral modeling by creating Sequence, State Machine, and Deployment diagrams. Concurrently, a comprehensive testing strategy was established with the creation of the Test Document v1.0.

| Meeting Name | Date of Meeting | Notes |
| --- | --- | --- |
| Sprint 4 Planning | Nov 21, 2025 | Defined the scope for dynamic diagrams. Assigned Sequence diagrams to Emir and State Machines to Aylin. Agreed on Test Plan structure. |
| Design Review (Dynamic Views) | Nov 25, 2025 | Reviewed the new Sequence Diagrams for the "Event Matching" flow. Verified that Deployment Diagrams correctly map Express.js to the server node. |
| Test Readiness Review | Dec 02, 2025 | Validated Test Document v1.0. Confirmed that the defined "Error Density" metrics are realistic for the MVP phase. |

## Sprint Board

| Title | Status (To Do/In Progress/Done) | Estimated Story Points | Assignee |
| --- | --- | --- | --- |
| Create Test Document (Test Plan & Cases) | Done | 3 | Yağmur |
| Update SAD/SDD (Sequence & Deployment Diagrams) | Done | 3 | Kerem |
| Execute Unit & Integration Tests | Done | 3 | Emir |
| Create State Machine Diagrams & Metrics | Done | 3 | Aylin |
| Establish Full Traceability & Revise Gantt | Done | 3 | All |

## Sprint Issues

### Emir

  Issue: Update Design Doc - Sequence Diagrams

- Description: Created Sequence Diagrams for critical use cases (e.g., "Event Matching Process," "Sending a Chat Message") to detail the interaction between objects over time. Added these to the SDD.

- Status: Done

- Acceptance Criteria: SDD updated with at least 3 core sequence diagrams.

  Issue: Execute Unit & Integration Tests

- Description: Implemented and executed the first round of Unit Tests for the Authentication Module and Integration Tests for the Database connection.

- Status: Done

- Acceptance Criteria: Tests passed, and results are recorded in the Test Document.

### Kerem

  Issue: Update Design Doc - Deployment Diagrams

- Description: Updated the System Architecture Document (SAD) to include Deployment Diagrams. Visualized the mapping of software components (Express.js, MySQL, Redis) to hardware nodes (Server, Mobile Device).

- Status: Done

- Acceptance Criteria: Physical View in SAD is completed with diagrams.

  Issue: Revise Gantt Chart

- Description: Reviewed project progress against the baseline schedule. Updated the Gantt Chart to reflect the completed design phase and adjusted timelines for the upcoming implementation phase.

- Status: Done

- Acceptance Criteria: Gantt Chart is updated and shared with the stakeholder.

### Yağmur

  Issue: Create Test Document (Test Document v1.0)

- Description: Prepared the master Test Plan, defining the scope, resources, and schedule for testing. Wrote detailed Test Cases for functional requirements (e.g., "User Login Success," "Event Creation Failure").

- Status: Done

- Acceptance Criteria: Test Document v1.0 is finalized and includes at least 20 test cases.

  Issue: Define Quality & Error Metrics

- Description: Defined the key quality metrics to be tracked, including "Test Coverage" (percentage of requirements tested) and "Error Density" (bugs per KLOC).

- Status: Done

- Acceptance Criteria: Metrics are documented in the Test Plan.

### Aylin

Issue: Update Design Doc - State Machine Diagrams

  - Description: Created State Machine Diagrams to model the lifecycle of complex entities, specifically the "Event" (Created -> Open -> Full -> Completed -> Cancelled) and "User Session."

  - Status: Done

  - Acceptance Criteria: State diagrams are embedded in the SDD.

Issue: Complete Requirement-Design-Test Traceability

  - Description: Finalized the Traceability Matrix to ensure every Requirement (SRS) has a corresponding Design Element (SDD) and a verification Test Case (Test Doc).

  - Status: Done

  - Acceptance Criteria: Traceability matrix shows 100% coverage.

## Sprint Results

### Story Points Completed

Total: 15 points

### Comparison to Previous Sprint

Sprint 3 velocity was 22 points. Sprint 4 velocity is 15 points (↓7). This decrease is due to a deliberate normalization of our estimation process, where we standardized all major documentation and design tasks to 3 points to ensure consistency, rather than a decrease in actual output.

## Next Sprint Preview

### Proposed Sprint Goal

Focus on Quality Assurance and Final Delivery. Establish the Quality Management Plan (QMP), execute System & Acceptance Tests to validate the product against requirements, finalize all technical documentation (SRS, SAD, SDD) with updated diagrams, and prepare the project closure deliverables (PMP v2.0).

| Title | Story Points | Assignee |
| --- | --- | --- |
| Execute System & Acceptance Tests | 5 | Yağmur |
| Create Quality Management Doc (QMP v1.0) | 3 | Kerem |
| Measure Quality Metrics (ISO/IEC 25010) | 3 | Emir |
| Finalize Architecture Diagrams | 3 | Aylin |
| Final Document Compilation & Review | 2 | All Team |

Conclusion

Summary of the Retrospective Meeting

Sprint 4 was a pivotal phase where we transitioned from static architecture to dynamic behavioral modeling. By finalizing the Test Document v1.0 and creating detailed Sequence and Deployment diagrams, we have effectively "stress-tested" our design on paper before full-scale implementation. The team feels confident that the logic gaps have been closed.

- What Went Well:

  - Visual Communication: The introduction of Sequence Diagrams significantly clarified the complex data flows (e.g., the exact handshake between the Mobile App, API, and Database), resolving ambiguities that text descriptions left open.

  - Proactive QA: Defining Quality Metrics and Test Cases early has given the development team a clear target. We now know exactly what "success" looks like for every feature.

  - Traceability: Completing the Requirement-Design-Test traceability matrix ensures that no requirement is overlooked during the upcoming coding phase.

- What Can Be Improved:

  - Tooling Consistency: We experienced some friction and time loss due to team members using different diagramming tools (e.g., some used Lucidchart, others Draw.io). We have agreed to standardize on Draw.io for all future visual documentation to streamline editing.

  - Test Data Availability: During the initial integration tests, we realized we lack sufficient "mock data" to simulate real-world scenarios. We will prioritize creating a data seeding script at the start of Sprint 5 to facilitate smoother testing.