Sprint 3 Review

November 7, 2025 – November 19, 2025

Lord of the Strings

Aylin Doğan 221101058

Emir Yücedağ 221101077

Kerem Kazandır 221101007

Zeynep Yağmur Bozdağ 221101078

## Overview

| Meeting Name | Date of Meeting | Notes |
| --- | --- | --- |
| Technology Selection Review | Nov 12, 2025 | Finalized the use of Modular Monolithic (Express.js), MySQL, and React Native based on team expertise and project constraints. |
| SAD/SDD Final Review | Nov 15, 2025 | Approved SAD v1.0 and SDD v1.0 drafts. Confirmed the structure of the 'Gather Up' matching algorithm design (SDD 3.4). |
| Traceability & Test Planning | Nov 17, 2025 | Established Requirement-Design traceability. Defined metrics for technology selection and proposed two integration tests. |

## Sprint Board

| Title | Status (To Do/In Progress/Done) | Estimated Story Points | Assignee |
| --- | --- | --- | --- |
| Finalize Technology Comparison Report | Done | 3 | Emir Kerem |
| Create Software Design Document (SDD v1.0) | Done | 3 | Emir |
| Finalize System Architecture Document (SAD v1.0) | Done | 3 | Kerem |
| Update Requirements Document (SRS v2.0) | Done | 3 | Yağmur |
| Define Technology Selection Metrics & Checklists | Done | 3 | Emir Aylin Yağmur |
| Establish Requirement-Design Traceability | Done | 2 | All team |
| Completing MÜDEK documents | Done | 5 | Aylin |

## Sprint Issues

### Emir

  Issue: Finalize Technology Comparison Report

- Description: Conducted a deep-dive analysis of architectural choices (Modular Monolith vs. Microservices) and critical components (WebSockets, FCM). Co-authored the final report justifying these technical decisions against project constraints.

- Status: Done

- Acceptance Criteria: Report is reviewed and approved by the team.

  Issue: Create Software Design Document (SDD v1.0)

- Description: Authored the detailed Software Design Document. Defined component-level designs, API interfaces, data structures, and the core event matching algorithm logic.

- Status: Done

- Acceptance Criteria: SDD v1.0 is completed and covers all module specifications.

  Issue: Define Technology Selection Metrics & Checklists

- Description: Collaborated to define the specific metrics (e.g., latency, scalability, development speed) used to evaluate and select the project's technology stack.

- Status: Done

- Acceptance Criteria: A clear set of selection metrics and a technology checklist are established.

  Issue: Establish Requirement-Design Traceability (Joint Team Task)

- Description: Participated in the team session to map every design element in the SDD back to specific requirements in the SRS to ensure full coverage.

- Status: Done

- Acceptance Criteria: Traceability matrix is created.

### Kerem

  Issue: Finalize System Architecture Document (SAD v1.0)

- Description: Finalized the System Architecture Document. Detailed the Logical, Process, and Development views, ensuring the modular monolithic structure is clearly documented.

- Status: Done

- Acceptance Criteria: SAD v1.0 is ready for stakeholder review.

  Issue: Finalize Technology Comparison Report

- Description: Collaborated on the backend and database sections of the Technology Comparison Report, providing technical rationale for selecting MySQL and Express.js.

- Status: Done

- Acceptance Criteria: Technical justifications are documented and accurate.

  Issue: Establish Requirement-Design Traceability (Joint Team Task)

- Description: Worked with the team to ensure architectural decisions in the SAD are traceable to non-functional requirements in the SRS.

- Status: Done

- Acceptance Criteria: Architectural traceability is verified.

### Yağmur

- Issue: Update Requirements Document (SRS v2.0)

  - Description: Updated the SRS to version 2.0. Refined functional requirements based on the finalized design decisions and added new constraints identified during the architecture phase.

  - Status: Done

  - Acceptance Criteria: SRS v2.0 is released and consistent with SAD/SDD.

- Issue: Define Technology Selection Metrics & Checklists

  - Description: Contributed to the creation of validation checklists to ensure the selected technologies meet user requirements.

  - Status: Done

  - Acceptance Criteria: Checklists are ready for use.

- Issue: Establish Requirement-Design Traceability (Joint Team Task)

  - Description: Validated that all high-level requirements in the SRS are adequately addressed by the proposed design modules.

  - Status: Done

  - Acceptance Criteria: Traceability gaps are identified and resolved.

### Aylin

  Issue: Completing MÜDEK Documents

- Description: Prepared and finalized the necessary MÜDEK accreditation documents, ensuring the project's documentation standards meet the required engineering criteria.

- Status: Done

- Acceptance Criteria: MÜDEK documents are complete and formatted correctly.

  Issue: Define Technology Selection Metrics & Checklists

- Description: Assisted in defining the quantitative metrics for technology assessment.

- Status: Done

- Acceptance Criteria: Metrics are documented.

  Issue: Establish Requirement-Design Traceability (Joint Team Task)

- Description: Participated in the mapping process to ensure design components cover all specified user scenarios.

- Status: Done

- Acceptance Criteria: Complete coverage verified.

## Sprint Results

### Story Points Completed

Total: 22 Points

- (Breakdown based on Sprint Issues: 3 + 3 + 3 + 3 + 3 + 2 + 5 = 22)

### Comparison to Previous Sprint

“Sprint 2 velocity was 8 points; Sprint 3 velocity is 22 points (↑14).”

## Next Sprint Preview

### Proposed Sprint Goal

Finalize the comprehensive Test Plan (Test Document v1.0), update the Software Design Document with dynamic diagrams (Sequence, State, Deployment), and execute the first round of Unit and Integration tests. Establish full Requirement-Design-Test traceability and define quality metrics.

| Title | Story Points | Assignee |
| --- | --- | --- |
| Create Test Document v1.0 | 5 | Yağmur |
| Update Design Documentation | 3 | Kerem |
| Implement Unit & Integration Tests | 3 | Emir |
| Establish Traceability & Metrics | 3 | Aylin |
| Project Management Updates | 2 | All Team |

Conclusion

Summary of the Retrospective Meeting Sprint 3 was a critical milestone where the project transitioned from high-level planning to concrete technical design. The team successfully delivered all planned foundational documents (SAD, SDD, SRS v2.0) and established the necessary traceability matrices. We achieved a velocity of 22 story points, marking a productive shift from the planning phase.

- What Went Well:

  - Collaboration: The division of labor was highly effective; while Emir and Kerem focused on the architectural and technical design, Yağmur and Aylin ensured requirements coverage and quality metrics. This parallel processing allowed us to complete heavy documentation tasks on time.

  - Technical Definition: The "Technology Analysis Report" provided a solid justification for our stack (Modular Monolith, MySQL, React Native), giving the team confidence in the upcoming development phase.

  - MÜDEK Compliance: Successfully completing the accreditation documents ensured our engineering processes meet the required standards early in the project.

- What Can Be Improved:

  - Visual Documentation: While the logical design is strong, we realized that the Physical View in the SAD and detailed ERD (Entity-Relationship Diagrams) in the SDD need more visual detail. We agreed to prioritize creating these diagrams in the next sprint to aid the development process.