# Sprint 1 Review

-

September 23, 2025

October 17, 2025

Lord of the Strings

Aylin Doğan 221101058

Emir Yücedağ 221101077

Kerem Kazandır 221101007

Zeynep Yağmur Bozdağ 221101078

# Overview

The main goal of this sprint was to take the initial steps for the "Gather Up" application. The team made progress on the project kickoff, requirements analysis, architectural design, and interface design.

| Meeting Name | Date of Meeting | Notes |
| --- | --- | --- |
| Meeting - 1 | 7.10.2025 | Requirements have been determined, and consensus has been reached on privacy and security issues. |
| Meeting - 2 | 14.10.2025 | Discussions on the data model for architectural design are ongoing. |

# Sprint Board

| Title | Status (To Do/In Progress/Done) | Estimated Story Points | Assignee |
| --- | --- | --- | --- |
| Project kickoff & communication plan | Done | 1 | Emir, Aylin |
| Requirement gathering & privacy checklist | In Progress | 1 | Kerem, Yağmur |

# Sprint Issues

Emir

- System architecture

  - 60% complete, working on data modeling.

  - Blocker: User authentication and security modules are not finalized (or clear)..

Aylin

- Wireframes

Initial work was done but it wasn't completed by the end of the sprint. (or: o Initial work was done but it wasn't finished in time for the end of the sprint.)

Kerem

- Requirement gathering

  - Completed, user stories have been created.

Yağmur

- Privacy checklist

  - User data and GDPR compliance checklist completed..

# Sprint Results

  Story Points Completed: 2 (Kickoff + Requirements)

  Story Points In Progress: 2 (architecture)

  Comparison: Since this is the first sprint, there is no previous velocity.

# Next Sprint Preview

To conduct psychological research to understand user behaviors and motivations for social interaction. Specifically, to examine topics such as leisure time sharing, the desire for socialization, trust perception, and privacy.

| Title | Story Points | Assignee |
| --- | --- | --- |
| Literature review: Social interaction & time-use psychology | 4 | All team |

# Conclusion

In this sprint, the team managed to establish the basic infrastructure for the project and clarify user requirements. The kickoff meeting and the requirement gathering process were completed, and significant progress was made in architectural design. However, some technical roadblocks were encountered due to uncertainties regarding the authentication and security modules.

From a psychological research perspective, studies on how users spend their leisure time, their motivation for socialization, and their perception of trust were deemed critical for the application's success. Therefore, in subsequent sprints, researching the psychological dimension through literature reviews and user surveys will be prioritized.

Overall, the team was successful in collaboration and communication, although in terms of time management, it was revealed that more focus on architectural issues is necessary. In the next sprint, both prototype development and psychological user research will be advanced in parallel to strengthen the technical and experiential foundations of the product.

.