Sprint 5 Review

December 4, 2025 – December 15, 2025

Lord of the Strings

Aylin Doğan 221101058

Emir Yücedağ 221101077

Kerem Kazandır 221101007

Zeynep Yağmur Bozdağ 221101078

## Overview

This was the Final Delivery Sprint. The primary objective was to establish a formal Quality Model based on ISO/IEC 25010, execute final System and User Acceptance Tests (UAT), and compile all project artifacts for the final submission. The sprint focused on validating that the product meets all functional and non-functional requirements defined in the SRS. Major deliverables included the Quality Management Plan (QMP v1.0) and the Project Management Plan (PMP v2.0), ensuring the project closes with full documentation and process compliance.

| Meeting Name | Date of Meeting | Notes |
| --- | --- | --- |
| Quality Strategy Kick-off | Dec 5, 2025 | Defined the scope of the Quality Model. Agreed to focus on "Functional Suitability" and "Usability" from the ISO/IEC 25010 standard. |
| Final Architecture Review | Nov 7, 2025 | Reviewed the "Final System Architecture Diagram". Confirmed that the physical deployment matches the SAD descriptions. |
| Project Closure Meeting | Nov 9, 2025 | Verified that all checklists (SRS, Design, Test) are complete. Approved PMP v2.0 and baselined all documents for submission. |

## Sprint Board

| Title | Status (To Do/In Progress/Done) | Estimated Story Points | Assignee |
| --- | --- | --- | --- |
| Create Quality Management Doc (QMP v1.0) | Done | 3 | Kerem |
| Execute System & Acceptance Tests | Done | 4 | All team |
| Measure Quality Metrics (ISO/IEC 25010) | Done | 3 | Kerem |
| Finalize PMP v2.0 & Gantt Chart | Done | 3 | Yağmur |
| Create Final System Architecture Diagram | Done | 3 | Aylin |
| Final Document Compilation | Done | 3 | Emir |

## Sprint Issues

### Yağmur

  Issue: Finalize PMP v2.0 & Gantt Chart

- Description: Updated the Project Management Plan to version 2.0 to reflect the project closure status. Finalized the Gantt Chart, marking all milestones as complete and documenting actual vs. planned timelines.

- Status: Done

- Acceptance Criteria: PMP v2.0 released; Gantt Chart shows 100% completion.

### Kerem

Issue: Measure Quality Metrics (ISO/IEC 25010)

- Description: Evaluated the software against the . Calculated key metrics such as "Functional Completeness" (100% SRS coverage) and "Reliability" (System uptime during testing).

- Status: Done

- Acceptance Criteria: Quality Assessment Report generated; Metrics meet the thresholds defined in the QMP.

Issue: Create Quality Management Plan (QMP v1.0)

- Description: Authored the Quality Management Plan, defining the specific quality standards, pass/fail criteria for deliverables, and the final verification checklists.

- Status: Done

- Acceptance Criteria: QMP v1.0 is released; Final checklists are verified and signed off by the team lead.

### Aylin

Issue: Create Final System Architecture Diagram

- Description: Designed the comprehensive "Final System Architecture Diagram" for the SAD, illustrating the complete interaction between the Mobile App, Express.js Backend, MySQL Database, and Firebase (FCM) services.

- Status: Done

- Acceptance Criteria: Diagram is embedded in the SAD v1.0 Appendix.

### Emir

Issue: Update & Compile Final Documents

- Description: Merged all finalized documents (SRS v2.0, SAD v1.0, SDD v1.0, Test Doc, Tech Comparison) into the final submission package. Ensured consistent formatting across all files, updated revision histories, and verified that all cross-references work correctly for the final submission.

- Status: Done

- Acceptance Criteria: Complete documentation package is ready for submission; All formatting conflicts resolved.

## Sprint Results

### Story Points Completed

Total: 19 Points

### Comparison to Previous Sprint

Sprint 4 velocity was 15 points; Sprint 5 velocity is 19 points (↑4).

This significant increase represents the "Final Push." The team worked intensively to execute comprehensive tests and compile extensive documentation to meet the hard project deadline.

Conclusion

Summary of the Retrospective Meeting Sprint 5 represents the culmination of the engineering planning and design phase for "Gather Up." The team has successfully delivered a comprehensive package including fully architected system designs, validated requirements, and a defined quality strategy. The formal establishment of the Quality Management Plan (QMP) has transitioned our approach from subjective estimation to objective, metric-based validation.

What Went Well:

- Data-Driven Quality Strategy: The adoption of the ISO/IEC 25010 quality model shifted our focus from intuition to quantifiable metrics. By defining clear success criteria for "Functional Suitability," we established a solid benchmark for the final product.

- Traceability & Integrity: The final compilation process validated the robustness of our documentation. The Requirement-Design-Test Traceability Matrix confirmed that every planned feature is accounted for, ensuring no scope gaps.

- On-Time Delivery: Despite the heavy administrative workload of the final phase, PMP v2.0 and all associated deliverables were finalized and submitted on schedule.

What Can Be Improved:

- Documentation Management: The consolidation of various artifacts into a single submission package revealed significant formatting and merge conflicts (e.g., inconsistent Word styles across team members). For future phases, adopting a master document strategy or LaTeX-based templates earlier in the process would streamline integration.

- Test Simulation Efficiency: While the manual execution of our hypothetical "System Test Scenarios" was valuable, it was time-consuming. Developing automated scripts or more detailed mock-data generators earlier would have expedited the validation of our logical flows during the review process.