TOBB ETU

Economy & Technology University

BIL 495 / YAP 495

Software Test Plan (STP)

Reference: IEEE 829-2008 / ISO/IEC/IEEE 29119-3

## Document Control Table

| Document Title | Project Closure Report |
| --- | --- |
| Document ID | (To be assigned) |
| Prepared By (Author) | Zeynep Yağmur Bozdağ |
| Reviewed By |  |
| Approved By |  |
| Preparation Date | 30.11.2025 |
| Approval Date |  |
| Version / Revision | 1.0 |
| Confidentiality Level | Internal / Restricted / Public |
| Reference Standards | IEEE 15288, IEEE 12207, INCOSE SE Handbook v5 |

## Change Record (Revision History Table)

| Revision | Date | Prepared By | Reviewed/Approved By | Description of Change |
| --- | --- | --- | --- | --- |
| 1.0 | 30.11.2025 | Zeynep Yağmur Bozdağ | (Approver) | Initial Release |
| 1.1 |  |  |  | Minor editorial updates |
| 1.2 |  |  |  | Added stakeholder feedback section |

1. Introduction

1.1 Purpose

1.2 References

2. Test Items

3. Features to be Tested / Not Tested

4. Test Approach

5. Pass/Fail Criteria

6. Test Deliverables

7. Schedule and Responsibilities

8. Risks and Contingencies

9. Appendix

10. References

## 1. Introduction

## 1.1 Purpose

The purpose of this Software Test Plan (STP) is to define the scope, objectives, approach, resources, and schedule for testing the Gather Up: Real-Time Availability Based Social Interaction Platform. This plan adheres to the guidelines of the IEEE 829-2008 / ISO/IEC/IEEE 29119-3 standard.

The testing activities aim to verify and validate that the final product fully complies with all requirements specified in the Software Requirements Specification (SRS) Version 2.0.

The primary objectives of the test plan are:

- Verification: To confirm that all functional requirements (FRs), external interface requirements (EIRs), and design constraints (DCs) defined in the SRS are correctly implemented.

- Validation: To ensure that the critical non-functional requirements, including the performance targets (e.g., 3 -second matching response time- PR-001) and quality attributes (e.g., 99% Availability - SA-REL-001), are successfully met.

- Quality Assurance: To ensure the system is stable, secure (SA-SEC-001), and highly usable (SA-USE-001) for the target users (University Students and Young Professionals).

## 1.2 References

This section lists the documentation, standards, and regulatory guidelines referenced in the preparation of this Software Test Plan (STP).

| ID | Document Title / Standard | Version | Description |
| --- | --- | --- | --- |
| DOC-001 | Software Requirements Specification (SRS) | v2.0 | The baseline document defining all functional, non-functional, interface, and performance requirements for the Gather Up platform. |
| DOC-002 | Project Proposal: Gather Up Platform | v1.0 | The foundational document detailing the problem definition, project objectives, and high-level anticipated challenges. |
| DOC-003 | Project Gantt Chart | v1.0 | Defines the overall project schedule, milestones, and development completion deadline (DC-003). |
| STD-001 | IEEE 829-2008 / ISO/IEC/IEEE 29119-3 | Latest | Standard for Software and Systems Engineering – Test Documentation (STP Format). |
| STD-002 | ISO/IEC/IEEE 29148:2018 | Latest | Standard for Systems and Software Engineering – Requirements Engineering (SRS Standard). |
| REG-001 | General Data Protection Regulation (GDPR) | Latest | Regulatory standard for data privacy and security (relevant for SA-SEC-003). |

## 2. Test Items

| Test Item ID | Test Item Name (Module) | Version | SRS Requirement References |
| --- | --- | --- | --- |
| TI-001 | Authentication & User Management Module | v2.0 | FR-UM-XXX (User Sign Up, Login, Profile Management) |
| TI-002 | Event Management & Matching Engine | v2.0 | FR-EM-XXX (Event Creation, Search, Matching Algorithm) |
| TI-003 | Social Interaction & Communication Module | v2.0 | FR-SI-XXX (Friend Management, Messaging, Notifications) |
| TI-004 | External Interface Connectors | v2.0 | EIR-XXX (Map APIs, GPS/Location Services) |
| TI-005 | Core Data Model & Persistence Layer | v2.0 | SA-REL-002 (Data Integrity and Backup) |

## 3. Features to be Tested / Not Tested

### 3.1 Features to be Tested

All testing activities must cover the following critical functions and quality attributes defined in SRS v2.0 and falling within the MVP scope:

| Scope ID | Feature Category | Scope Detail | SRS Requirement References |
| --- | --- | --- | --- |
| FTT-001 | Functional Coverage | Successful execution of all core User Management (FR-UM-XXX), Event Management (FR-EM-XXX), and Social Interaction (FR-SI-XXX) requirements. | FR-XXX, EIR-XXX |
| FTT-002 | Performance Testing | Validation of the 3-second matching response time (PR-001) target and the system's ability to handle concurrent user load. | PR-001, PR-002 |
| FTT-003 | Security & Data Privacy | Audit of user data encryption (SA-SEC-001) and compliance with GDPR/Privacy regulations (SA-SEC-003). | SA-SEC-XXX |
| FTT-004 | External Interface Integrity | Verification of correct integration and data exchange with external services such as Map APIs and GPS/Location Services (EIR-SW-001). | EIR-XXX |
| FTT-005 | Usability/UX | Validation of the interface's intuitiveness and critical workflow adherence (e.g., Event creation less than 5 steps) via Usability Testing. | SA-USE-XXX |

### 3.2 Features Not to be Tested

The following items are outside the scope of this test plan and the current MVP phase (Note: These will be addressed in future phases or separate plans):

| Out-of-Scope ID | Feature Category | Rationale | SRS Requirement References |
| --- | --- | --- | --- |
| FNT-001 | Internal Billing/Payment | In-app monetization or payment system functionalities are not included in the MVP scope. | N/A (Not designed in this phase) |
| FNT-002 | Automated Localization | Verification of automated language translation functions (e.g., Turkish to English). Manual translation (OR-001) is deemed acceptable. | OR-001 |
| FNT-003 | Stress Testing (Beyond PR-002) | High-Volume Stress Testing that pushes the system beyond the required maximum load (PR-002) is outside the scope of this phase. | PR-002 |
| FNT-004 | Legacy System Migration | Scenarios involving the migration of users or data from any previous system are non-existent. | N/A |

## 4. Test Approach

### 4.1 Test Levels

| Level | Focus | SRS Linkage | Method |
| --- | --- | --- | --- |
| Unit Testing | Verification of the smallest code units (functions, methods). | Detailed Functional Requirements (FR-XXX) | White Box Testing. Executed by developers during the development cycle. |
| Integration Testing | Verification of flow between modules (TI-001, TI-002, TI-003) and External Interface Connectors (TI-004). | External Interface Requirements (EIR-XXX) | Black Box Testing and use of Stubs/Drivers. |
| System Testing | Validation that the entire system functions as a whole, meeting both functional and non-functional requirements. | All FR-XXX, PR-XXX, and SA-XXX | Black Box Testing, Regression Testing. |
| Acceptance Testing | Validation that the final product meets Usability and Business Requirements (MVP), especially from the perspective of target users (University Students, Young Professionals). | Usability (SA-USE-XXX) and Other Requirements (OR-XXX) | User Acceptance Testing (UAT). |

### 4.2 Test Types

| Test Type | Focus | Requirements | Method |
| --- | --- | --- | --- |
| Functional Testing | What the application does (correct functionality) | FR-XXX | Boundary Value Analysis, Equivalence Partitioning. |
| Performance Testing | Speed, stability, and scalability of the application | PR-XXX (PR-001: 3 seconds, PR-002: 100 concurrent users) | Load Testing and Stress Testing. |
| Security Testing | Data protection, authorization, and privacy | SA-SEC-XXX (GDPR, Encryption) | Penetration Testing and Authentication/Authorization Tests. |
| Usability Testing | Ease of use and user experience | SA-USE-XXX (5-step rule) | Observation and A/B testing with target users. |
| Regression Testing | Ensuring new code changes do not break existing functionality | All FTT-XXX (Features to be Tested) | Repeated test cycles at all levels (Integration and System). |

## 5. Pass/Fail Criteria

### 5.1 Test Completion Criteria

The overall testing effort will be considered complete (i.e., ready for sign-off) when all the following conditions are met:

- All planned test cycles (Unit, Integration, System, Acceptance) are executed and documented.

- A minimum of 98% of all Test Cases related to Functional Requirements (FR-XXX) and External Interface Requirements (EIR-XXX) are executed.

- All tests for Performance Requirements (PR-XXX) and Security Attributes (SA-SEC-XXX) are executed.

- The Requirements Traceability Matrix (RTM) is updated to reflect the final execution status of all requirements tested.

### 5.2 Test Success Criteria

The testing effort will be considered an overall success (i.e., the system is ready for release) when all the following conditions are met:

- Functional Success Rate: A minimum of  95% of all executed Functional and Interface Test Cases (FR-XXX, EIR-XXX) must pass.

- Critical Defect Count: Zero Priority 1 (Critical) defects related to data integrity (SA-REL-002), security (SA-SEC-XXX), or core user flow functionality (Login, Event Creation) must remain open.

- Performance Fulfillment: All measurable Performance Requirements (PR-XXX), specifically the 3-second matching response time (PR-001), must be successfully verified in the System Test environment.

- Acceptance Sign-off: Formal sign-off is received from the designated stakeholders following the successful execution of User Acceptance Testing (UAT).

## 6. Test Deliverables

| Deliverable ID | Document /Artifact | Description | Target Audience |
| --- | --- | --- | --- |
| DL-001 | Software Test Plan (STP) | The current document defining the scope, approach, and criteria for testing (STP v1.0). | Project Management, Development Team |
| DL-002 | Test Case Specification (TCS) | Detailed documentation of test cases (including input, expected output, and pass criteria) derived from the SRS v2.0 requirements. | Testing Team, Developers |
| DL-003 | Test Summary Report (TSR) | A final comprehensive report summarizing the results of all test cycles, including coverage, defect metrics, and the final Pass/Fail recommendation. | Project Management, Stakeholders |
| DL-004 | Defect Reports (DR) | Documentation of all identified defects (bugs) during execution, including priority, severity, and status updates. | Development Team, Testing Team |
| DL-005 | Requirements Traceability Matrix (RTM) | The final version of the RTM (Appendix B of the SRS), updated with the execution status of every requirement (Pass/Fail). | Project Management, Quality Assurance |
| DL-006 | Test Log/Execution Records | Detailed records documenting test execution, including environment details, execution dates, and actual results for audit purposes. | Testing Team |

## 7. Schedule and Responsibilities

### 7.1 Test Schedule (Test Zaman Çizelgesi)

The overall project schedule provides a clear window for system and acceptance testing. The testing phase begins immediately following the Development Completion milestone.

| Test Phase | Activity Description | Start Date | End Date | Duration |
| --- | --- | --- | --- | --- |
| I. Test Planning | Preparation of the Test Plan (STP) and Test Cases (TCS). | 11/12/2025 (Design Start) | 08/01/2026 (Design End) | ~ 4 Weeks |
| II. Integration/System Execution | Execution of Functional, Interface, and Performance Tests (PR-XXX). | 05/03/2026 (Development Completion) | 20/03/2026 | ~ 2 Weeks |
| III. User Acceptance Testing (UAT) | Execution of Usability tests and final stakeholder sign-off. | 20/03/2026 | 28/03/2026 | ~ 1 Week |
| IV. Final Report & Closure | Defect resolution, final RTM update, and preparation of the Test Summary Report (DL-003). | 28/03/2026 | 02/04/2026 (Project Closure) | ~ 1 Week |

### 7.2 Test Responsibilities

The testing effort will be led by designated roles within the 4-member team. The team members will assume dual roles during the testing phase.

| Role | Responsibility | Deliverables (DL) |
| --- | --- | --- |
| Test Lead / QA Manager | Overall management of the test effort, final sign-off on the STP and TSR, defect triage and priority assignment. | DL-001 (STP), DL-003 (TSR) |
| Functional/System Tester | Execution of Functional (FR-XXX) and Interface (EIR-XXX) test cases, and documenting initial defects (DL-004). | DL-002 (TCS), DL-004 (Defect Reports) |
| Performance/Security Specialist | Execution of specialized tests (Load, Stress, Security, GDPR compliance) and verification of PR-XXX/SA-SEC-XXX. | Test Log/Records (DL-006) |
| Developer / Unit Tester | Execution of Unit Tests, prompt resolution of all documented Priority 1 and 2 defects, and defect retesting. | Unit Test Reports, Defect Retesting Logs |

## 8. Risks and Contingencies

This section identifies potential risks that could compromise the test effort or the project schedule, along with predefined mitigation strategies (contingency plans).

| Risk ID | Risk Description | Probability / Impact | Contingency Plan |
| --- | --- | --- | --- |
| R-001 | Schedule Slippage (Time Constraint): A significant number of Priority 1 (Critical) or Priority 2 (High) defects are discovered late in the System Test phase, jeopardizing the fixed Project Closure Date of 02/04/2026 (DC-003). | High / High | Immediately assign all development resources to defect resolution. If schedule cannot be met, restrict the MVP scope to only core functionality (Login, Basic Event Creation) and formally defer secondary features (Messaging, Advanced filtering) to Phase 2. |
| R-002 | Core Algorithm Failure: The Real-Time Matching Algorithm (TI-002) fails to meet the performance requirement of a 3-second response time (PR-001) or produces inaccurate matching results. | Medium / Critical | Dedicate one Performance Specialist to continuous tuning and optimization. If the PR-001 goal is impossible with the current logic, initiate the use of a simplified, static matching algorithm as a temporary fallback to ensure delivery. |
| R-003 | External API Instability: The third-party Map/Geolocation APIs (EIR-SW-001) are unstable, unresponsive, or change their integration specifications during the Integration Test phase (TI-004). | Medium / High | Implement Mock Objects/Stubs for the external APIs during testing to allow internal system testing to continue without dependency. If necessary, switch to a more stable, commercially viable API provider. |

## 9. Appendix

This section provides supplementary information that supports the test approach and execution but is not mandatory for the main body of the document.

- Test Environment Specification: Detailed configurations of the target devices (iOS versions, Android versions) and operating systems required for testing the mobile and web interfaces (EIR-UI-002).

- Performance Test Scripts: The specific scripts and test data used to execute Load and Stress testing to verify the 3-second matching requirement (PR-001).

- Security Audit Report Templates: Templates used for documenting the results of the Penetration Testing and GDPR compliance checks (SA-SEC-XXX).

- Contingency Contact List: A list of key personnel (Test Lead, Developers) responsible for defect resolution and management of risks (R-001).

## 10. References

| ID | Document Title / Standard | Version |
| --- | --- | --- |
| DOC-001 | Software Requirements Specification (SRS) | v2.0 |
| DOC-002 | Project Proposal: Gather Up Platform | v1.0 |
| DOC-003 | Project Gantt Chart | v1.0 |
| STD-001 | IEEE 829-2008 / ISO/IEC/IEEE 29119-3 | Latest |
| STD-002 | ISO/IEC/IEEE 29148:2018 (SRS Standard) | Latest |
| REG-001 | General Data Protection Regulation (GDPR) | Latest |